# Decision sheet for one AI pilot

Fill in before you start. If you can't answer, write who will find out and by when. If two thresholds pull different ways, the stricter one wins.

| Field | Answer |
| --- | --- |
| The task What will the AI do? What's out of scope? |  |
| Owner and deputy Who, and how many hours a week? |  |
| Baseline Volume · active minutes per case · customer waiting time · faulty cases per 100 · share with the desired outcome |  |
| Scale if |  |
| Fix if |  |
| Stop if Any critical error sends the pilot back to full checking the same day. |  |
| Autonomy What may it do alone? What does a person approve? Independent checks? |  |
| Data and systems Reads · writes · personal data · data processing agreement |  |
| Money One-off cost · own hours · running cost per month · alert · stop · expected gain · downside |  |
| People Users · training · consultation · how customers are told |  |
| Dates Baseline · shadow run · live · weekly review · decision |  |

## The decision (write technical and economic separately)

|  | Technical: does it work well enough? | Economic: does it earn the money? |
| --- | --- | --- |
| Result |  |  |
| Decision (continue / change / stop) |  |  |
| Scope |  |  |
| Spending cap |  |  |
| Owner |  |  |
| Next date |  |  |

## Completed example: Brandt Supply (illustrative figures)

| Field | Answer |
| --- | --- |
| The task | Draft quotes from emails from existing trade customers. A person approves and sends. Not new customers or project tenders. |
| Owner and deputy | Tom, 3 hours a week. Deputy: Lars. |
| Baseline | 1,470 requests/month; 12 min per quote; reply after about a day; 3.1 faulty quotes per 100 reach customers; 23% become orders within 14 days. |
| Scale if | At least 55% usable; checks under 5 min; no critical error reaches a customer; calls bring more orders than no calls. |
| Fix if | 40 to 55% usable, or checks of 5 to 7 min. |
| Stop if | Under 40% after two rounds of fixes, or the same critical error again. |
| Autonomy | Drafts only. Can't send, or change prices or stock. Independent check on every item, price and discount. |
| Data and systems | Reads the quote inbox and order system (read-only). Writes drafts in Outlook. Data processing agreement signed. |
| Money | $15,000 cash + about 60 staff hours. Running about $800/month; alert $900; stop $1,000. Before tax. |
| People | Sales desk of six; mandatory basic training; staff representatives consulted before the decision. |
| Dates | Baseline June 1 to 12; shadow June 15 to 30; live July 1; Thursdays 2 p.m.; decision September 1. |

From the book We Use AI. Nothing Has Changed. (Mads Hundahl, 2026). Free to copy and adapt inside your organization.